# ASM Customer Success Module

Project Specification

Version 1.0

December 2024

Aerial Shots Media

# Executive Summary

Build an internal customer success platform for Aerial Shots Media (ASM) that systematizes post-delivery client care, automates review collection, and provides VA-operated task management. This module transforms currently manual follow-up processes into a scalable system that nurtures client relationships and drives measurable business outcomes (reviews, referrals, retention).

Primary Interface: Internal VA Dashboard

Automation Engine: Supabase (pgmq + pg_cron + Edge Functions)

Communications: Twilio (SMS + Voice)

Database: Shared Supabase instance with Media Portal

# Problem Statement

Current client care at ASM is inconsistent and manual:

- No systematic follow-up after media delivery

- Review requests happen sporadically or not at all

- No visibility into client satisfaction or relationship health

- Referral program exists but isn't tracked or prompted consistently

- VA time is spent on list-building and context-gathering instead of actual client contact

- No data on which clients are at risk of churning

Result: Missed opportunities for reviews, referrals, and repeat business. Clients perceive ASM as a transactional vendor rather than a strategic partner.

# Goals and Success Metrics

## Primary Goals

- Systematize care calls - Every completed shoot triggers a follow-up workflow

- Maximize review collection - Target 25-30% Google review rate (vs. industry 8-15%)

- Enable VA efficiency - Reduce prep time per call from 5+ minutes to under 30 seconds

- Surface retention signals - Identify at-risk clients before they churn

## Success Metrics

| Metric | Current State | Target (6 months) |
| --- | --- | --- |
| Care call completion rate | ~30% (estimated) | 90%+ |
| Google review rate | Unknown | 25-30% |
| Time to first review request | Inconsistent | 2-3 hours post-delivery |
| VA calls per hour | 4-6 | 10-12 |
| Client reorder rate | Unknown | Establish baseline, improve |

# System Architecture

## How This Fits With Other ASM Systems

The Customer Success Module operates alongside two other systems in the ASM ecosystem:

- ASM Client Center (/help) - Static MDX content, self-serve help and education, no authentication

- Media Delivery Portal - Dynamic per-client media access, personalized galleries, replaces Aryeo front-end

- Customer Success Module (/admin/care) - Internal VA dashboard, automation engine, not client-facing

All three systems share the same Supabase database, enabling seamless data flow between client-facing and internal operations.

## Data Flow

- Trigger: Aryeo webhook (or future internal system) fires when delivery completes

- Queue Creation: System creates care call task, scheduled for 24 hours later

- VA Execution: VA sees task in queue, makes call with full context displayed

- Outcome Logging: VA logs outcome with one click, triggering next workflow step

- Automation: Based on outcome, system queues review SMS, follow-ups, or escalations

- Tracking: All interactions logged, feeding into client health scoring

## Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Database | PostgreSQL (Supabase) | Shared data layer |
| Queue System | pgmq (native Supabase) | Task scheduling, message delivery |
| Scheduler | pg_cron | Recurring jobs, delayed execution |
| Workers | Supabase Edge Functions | Process queues, send SMS, webhooks |
| SMS/Voice | Twilio | Outbound communications |
| Frontend | Next.js (Vercel) | VA Dashboard interface |
| Real-time | Supabase Realtime | Live queue updates |
| Auth | Supabase Auth | VA login, role-based access |

# Core Workflows

## Workflow 1: Post-Delivery Care Call

Trigger: Job status changes to "delivered" in database

Sequence:

- Day 0, Hour 0: Media delivered to client portal

- Day 0, Hour 2: Review request SMS sent (automated)

- Day 1, Afternoon: Care call task appears in VA queue

Call Outcomes:

- Connected + Happy: Log positive outcome, send review SMS if not already sent

- Connected + Issues: Create support ticket, pause review campaign

- Referral Mentioned: Log lead, send referral program info

- No Answer/Voicemail: Reschedule for next day (max 3 attempts)

## Workflow 2: Review Collection Campaign

Trigger: Positive care call outcome OR 2 hours post-delivery (whichever first)

4-Touch Sequence:

| Timing | Channel | Action | Est. Conv. |
| --- | --- | --- | --- |
| Hour 2 | SMS | Direct Google link, friendly ask | 10-15% |
| Day 3 | SMS | Follow-up if no review detected | +5-8% |
| Day 5 | SMS | Final reminder, softer tone | +3-5% |
| Day 7 | Phone | VIP check-in mention | +2-3% |

Total achievable: 20-30% vs. industry average 8-15%

## Workflow 3: Referral Program Tracking

Trigger: VA logs "referral mentioned" during care call, OR client submits via portal

Data Captured:

- Referring client ID

- Referred contact name and phone/email

- Status: Pending → Contacted → Booked → Completed

- Credit issued: Yes/No, Amount ($50/$50), Date

## Workflow 4: Client Health Monitoring

Trigger: Scheduled daily analysis job

Health Score Factors:

| Factor | Weight | Measurement |
| --- | --- | --- |
| Recency | 30% | Days since last order |
| Frequency | 25% | Orders per quarter |
| Satisfaction | 25% | Last care call outcome, review sentiment |
| Engagement | 20% | Portal logins, email opens, response rate |

Alerts Generated:

- "At Risk" - No order in 60+ days, previously regular client

- "Disengaged" - Negative care call outcome, no follow-up resolution

- "VIP Opportunity" - High-frequency client, never left review

# VA Dashboard Specifications

## Dashboard Overview

Purpose: Provide VAs with an efficient interface to work through daily care calls with full client context.

URL: /admin/care

Auth: Supabase Auth, role = 'va' or 'admin'

Design Principle: Time-to-context under 10 seconds before call initiation

## Main Queue View

Split-panel layout with 40% task queue (left) and 60% client context (right).

Essential data per task card:

- Client name + VIP/tier badge

- Phone number (click-to-call)

- Call reason/task type

- Days since last contact

- Priority indicator (color-coded)

## Active Call View (Expanded)

Expanded client panel shows:

- Last 5 interactions timeline

- Open issues/complaints

- Payment status

- Preferred contact time

- Talking points/script snippets

- Review history (has reviewed before? which platform?)

## Outcome Logging

One-click disposition buttons:

Contact Result:

- Connected / Voicemail / No Answer / Busy / Wrong Number

If Connected - Sentiment:

- Positive / Neutral / Negative

Quick Tags:

- Review Promised / Referral Given / Issue Reported / Callback Requested

# Build Phases

## Phase 1: Foundation (Week 1-2)

Database and Queue Infrastructure:

- Create database schema (clients, jobs, care_campaigns, care_tasks, task_outcomes)

- Enable pgmq extension and create queues

- Set up pg_cron scheduled jobs

- Create trigger functions for workflow automation

- Seed with existing client data from Aryeo export

Basic Edge Functions:

- generate-daily-queue function

- process-care-queue function (task management)

- Aryeo webhook handler

Success Criteria: Tasks automatically created when jobs marked delivered. Queue generates daily at noon. Database triggers advance campaign state.

## Phase 2: VA Dashboard MVP (Week 3-4)

Dashboard Pages:

- /admin/care - Main queue view

- /admin/care/[taskId] - Active call view with context

- /admin/stats - Basic metrics view

Core Components:

- TaskCard - Queue item display

- ClientContext - Client info panel

- OutcomeLogger - Call disposition form

- ScriptDisplay - Dynamic script based on task type

Features:

- Real-time queue updates via Supabase Realtime

- Click-to-call (tel: links initially)

- One-click outcome logging

- Task claiming/locking for multiple VAs

Success Criteria: VA can view queue, see client context, log outcomes. Outcomes trigger appropriate next steps. Multiple VAs can work simultaneously without conflicts.

## Phase 3: SMS Automation (Week 5-6)

Twilio Integration:

- Account setup and 10DLC registration

- process-sms-queue Edge Function

- twilio-webhook handler for delivery receipts

- Message templates (EN/ES)

Review Campaign:

- 3-message sequence with proper delays

- Review detection (manual logging initially)

- Campaign pause/resume controls

Success Criteria: Review requests send automatically 2 hours post-delivery. Follow-up sequence fires on schedule. Delivery status tracked in database.

## Phase 4: Polish and Analytics (Week 7-8)

Dashboard Enhancements:

- Advanced filtering (by date, client, status)

- Search within queue

- Bulk actions (reassign, skip)

- Keyboard shortcuts for faster logging

Analytics:

- Review conversion rate tracking

- VA performance metrics

- Client health score calculation

- Weekly summary reports

Success Criteria: Full visibility into care program performance. Health scores calculated and visible. Management dashboard shows team metrics.

# Scripts and Templates

## Care Call Script (Standard)

### Opening

"Hi [First Name], this is [VA Name] from Aerial Shots Media. I wanted to check in on the photos we delivered for [Property Address] - did everything come through okay?"

### If Positive Response

"Great to hear! A couple quick things - we have a referral program where you and a colleague each get $50 credit toward your next shoot. Anyone come to mind who might need real estate media?"

"Also, if you have 30 seconds, a Google review really helps us out. Mind if I text you the link?"

### If Issues Mentioned

"I'm sorry to hear that. Let me make sure we get this resolved for you. [Gather details] I'm going to create a ticket for our team and someone will follow up with you today. Is this the best number to reach you?"

### Closing

"Thanks for your time, [First Name]. We appreciate your business and look forward to working with you again soon!"

## Voicemail Script

"Hi [First Name], it's [VA Name] from Aerial Shots Media. Just calling to check in on the photos for [Property Address] and make sure everything came through okay. No need to call back unless you have questions - hope the listing goes great!"

## SMS Templates

### SMS #1 (Hour 2)

"Hey [First Name], it's Ramon from Aerial Shots Media. Your photos for [Property Address] are ready. Quick favor - if you're happy with how they turned out, would you mind leaving us a Google review? It really helps. [LINK]"

### SMS #2 (Day 3)

"Hi [First Name], just following up - if you have 60 seconds, we'd really appreciate a quick review of your experience with us. [LINK]"

### SMS #3 (Day 5)

"[First Name], last reminder from us. If Aerial Shots Media earned your trust, a Google review means the world to a small local business like ours. Thanks either way. [LINK]"

# Cost Estimates

## Monthly Infrastructure Costs

| Service | Plan | Monthly Cost |
| --- | --- | --- |
| Supabase | Pro | $25 |
| Vercel | Pro | $20 |
| Twilio (500 touchpoints) | Pay-as-you-go | $25-35 |
| Total |  | $70-80 |

## Twilio One-Time Setup

- 10DLC Brand Registration: ~$4

- 10DLC Campaign Registration: ~$15

- Processing time: 3-7 business days

# Not In Scope (V1)

- Voice call recording/transcription

- AI-powered call summarization

- Automated voice calls (IVR)

- Review monitoring/scraping from Google

- Complex referral tracking with multi-level credits

- Integration with scheduling/booking system

- Client-facing communication preferences portal

# Appendix: Environment Variables

Supabase:

SUPABASE_URL=https://[PROJECT_REF].supabase.co

SUPABASE_ANON_KEY=eyJ...

SUPABASE_SERVICE_ROLE_KEY=eyJ...

Twilio:

TWILIO_ACCOUNT_SID=ACxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx

TWILIO_AUTH_TOKEN=xxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx

TWILIO_PHONE_NUMBER=+14075551234

App:

GOOGLE_REVIEW_LINK=https://g.page/r/[PLACE_ID]/review

APP_URL=https://aerialshots.media

End of Specification