# Aerial Shots Media Portal

Project Specification for Claude Code

4-Week Build | Vercel + Supabase + Next.js

# The Problem This Solves

Real estate agents pay for professional media but don't know how to use it. They get a download link, grab a few photos for MLS, and ignore the rest. The media sits unused. The agent doesn't see ROI. They question why they're paying for premium photography.

Meanwhile, buyers look at properties on Zillow and see the same sterile listings everywhere. No sense of what it's actually like to live there. No neighborhood context. No story.

This portal solves both problems:

- For agents: Media organized by use case with contextual tips. They finally know what to do with each asset. Social crops are labeled for social. MLS-ready shots are grouped together. No more guessing.

- For buyers: Property lifestyle pages that answer "what's it like to live here?" with walkability scores, nearby restaurants, schools, events, and curated neighborhood developments. Differentiated from every other portal.

- For the business: Agent portfolio pages that build over time, creating stickiness and SEO value. The more they shoot with you, the more valuable their page becomes. It's a partnership, not a transaction.

# System Overview

Four interconnected page types, all pulling from the same data layer:

| Page Type | URL Pattern | Purpose |
| --- | --- | --- |
| Delivery Page | /delivery/[listing-id] | Agent-facing. Media organized by use case. |
| Lifestyle Page | /property/[listing-id] | Buyer-facing. Neighborhood lifestyle data. |
| Agent Portfolio | /agents/[agent-slug] | Public. SEO asset + listing appointment tool. |
| Agent Dashboard | /dashboard | Agent login. Branding, tips, leads. |

# Tech Stack

- Framework: Next.js 14 (App Router)

- Hosting: Vercel

- Database: Supabase (Postgres + Auth + Storage)

- Styling: Tailwind CSS + shadcn/ui components

- Media Backend: Aryeo API (keep existing file hosting, replace front-end)

# Database Schema

## agents

id, email, name, slug, phone, bio, headshot_url, logo_url, brand_color, instagram_url, created_at

## listings

id, agent_id, aryeo_listing_id, address, city, state, zip, lat, lng, beds, baths, sqft, price, status (active/sold/expired), sold_price, sold_date, dom, template_id, created_at

## media_assets

id, listing_id, aryeo_url, type (photo/video/floorplan/matterport), category (mls/social_feed/social_stories/print), sort_order, tip_text

## curated_items

id, title, description, source_url, category (development/infrastructure/business/event), lat, lng, radius_miles, created_at, expires_at

## agent_tips

id, agent_id, listing_id (nullable - null means applies to all), tip_text, category

## leads

id, listing_id, agent_id, name, email, phone, message, created_at, status (new/contacted/closed)

## templates

id, name, preview_url, config_json (colors, fonts, layout options)

# API Integrations

## Aryeo (Primary Data Source)

- Webhook on order completion triggers listing creation

- Pull listing data: address, property details, agent info

- Pull media assets: photos (multiple resolutions), videos, floor plans, Matterport URLs

- Docs: https://docs.aryeo.com/api/aryeo/section/introduction

## Walk Score (Free Widget)

- Embed widget using lat/lng from listing

- Shows Walk Score, Transit Score, Bike Score

- No API key needed for widget embed

## Ticketmaster Discovery API (Free Tier)

- Pull events within radius of listing coordinates

- Filter by category: concerts, sports, theater, family

- Cache results for 24 hours to stay within rate limits

## Google Places API

- Nearby search for restaurants, gyms, coffee shops, grocery

- Pull name, rating, photo reference, distance

- Cache aggressively - places don't change often

# Page Specifications

## 1. Delivery Page (/delivery/[listing-id])

Access: Private link sent via email. No login required but not indexed.

Header Section

- Agent branding (logo, colors from agent profile)

- Property address + hero image

- "Download All" button (zip of everything)

Media Sections (organized by use case)

MLS Ready

- Main photos at MLS-compliant resolution

- Tip: "These are optimized for MLS upload. Lead with exterior, then living spaces."

Social Media - Feed

- Square crops (1:1) for Instagram/Facebook feed

- Tip: "Best for carousel posts. First image should be the scroll-stopper."

Social Media - Stories

- Vertical crops (9:16) for Stories/Reels

- Tip: "Vertical format for Stories. Add text overlays in your editing app."

Print Ready

- High-resolution files for flyers, postcards, signage

- Tip: "Full resolution for print. Send to your print vendor as-is."

Video

- Walkthrough video with download + embed options

- Tip: "Download for YouTube/social, or copy embed code for your website."

Interactive

- Matterport embed + shareable link

- Floor plan viewer

## 2. Property Lifestyle Page (/property/[listing-id])

Access: Public, indexed, shareable. The buyer-facing marketing page.

Hero Section

- Full-width hero image or video

- Property address, price, beds/baths/sqft

- Agent contact card with headshot + "Schedule Showing" CTA

Photo Gallery

- Lightbox gallery of property photos

- Video embed if available

- Matterport embed if available

"Life Here" Section

- Walk Score widget (walkability, transit, bike)

- Nearby places: restaurants, coffee, gyms, grocery (from Google Places)

- School information (link to GreatSchools or similar)

- Upcoming events within 5 miles (from Ticketmaster)

"What's Coming" Section

- Curated items within 5-mile radius of listing

- Categories: new developments, infrastructure, businesses opening

- Pulled from curated_items table based on lat/lng + radius match

Agent Tips

- "Insider" section with agent's neighborhood knowledge

- Pulled from agent_tips table for this listing or agent's general tips

Lead Capture Form

- Name, email, phone, message

- Submits to leads table, triggers email to agent

- Appears in agent dashboard

## 3. Agent Portfolio Page (/agents/[agent-slug])

Access: Public, indexed. The listing appointment weapon.

Agent Header

- Headshot, name, brokerage

- Bio (from agent profile)

- Contact info + social links

Stats Bar

- Total listings photographed

- Total sold (from listings where status = 'sold')

- Average DOM for sold listings

- Total volume (sum of sold_price)

Listing Grid

- Card per listing with hero image, address, status badge

- Sold listings show sold price + DOM

- Click through to lifestyle page

- Filter by status: All / Active / Sold

Instagram Section (Optional)

- Agent pastes Instagram post URLs in dashboard

- Embed using Instagram oEmbed (no API auth needed)

## 4. Agent Dashboard (/dashboard)

Access: Authenticated. Supabase Auth with magic link.

Profile Management

- Update headshot, logo, bio, contact info

- Set brand color (applies to their pages)

- Add Instagram post URLs for portfolio page

Listings View

- See all their listings with status

- Quick links to delivery page + lifestyle page

- Update status (active/sold/expired)

- Add sold price + sold date for portfolio stats

Tips Management

- Add general neighborhood tips (apply to all their listings)

- Add listing-specific tips

Leads Inbox

- View leads from their lifestyle pages

- Mark as contacted/closed

- Email notification on new lead

# Admin Curation Interface

Access: Internal only. Your team adds curated neighborhood items.

Add Curated Item Form

- Title, description, source URL

- Category dropdown: development, infrastructure, business, event

- Location: address field → geocode to lat/lng on save

- Radius: how far from this location should it surface (default 5 miles)

- Expiration: optional date when item should stop showing

Curated Items List

- Table view of all items

- Edit/delete actions

- Preview: shows which current listings would see this item

# Template System

Start with 3-4 templates. Each template is a different visual style for the lifestyle page. Same data, different presentation.

### Template 1: Minimal Clean

- Lots of white space, thin fonts, subtle animations

- Works for: modern homes, minimalist agents

### Template 2: Bold Luxury

- Dark backgrounds, gold accents, dramatic typography

- Works for: high-end listings, luxury market agents

### Template 3: Warm Lifestyle

- Earthy tones, rounded corners, friendly feel

- Works for: family homes, suburban markets

### Template 4: Reference Clone

- Agent provides a reference site URL, template is built to match that style

# 4-Week Build Timeline

## Week 1: Foundation

- Set up Next.js project with Vercel deployment

- Configure Supabase: database, auth, storage

- Create database schema (all tables above)

- Build Aryeo webhook endpoint: order complete → create listing + pull media

- Basic delivery page: pull media from Aryeo, organize by category

- Test with real Aryeo order

## Week 2: Lifestyle Page + Data

- Build lifestyle page structure (hero, gallery, sections)

- Integrate Walk Score widget

- Integrate Google Places: nearby amenities

- Integrate Ticketmaster: local events

- Build lead capture form + email notification

- Create first template (Minimal Clean)

## Week 3: Agent System

- Build agent dashboard with Supabase Auth

- Profile management (branding, bio, Instagram URLs)

- Listings view with status management

- Tips management (general + listing-specific)

- Leads inbox

- Build agent portfolio page

## Week 4: Curation + Polish

- Build admin curation interface

- "What's Coming" section pulls curated items by geo

- Create remaining templates (Bold Luxury, Warm Lifestyle)

- Delivery email template (links to your portal)

- Design polish pass across all pages

- Test full flow with 2-3 real deliveries

# Success Metrics

- Agents actually use more of their media (track downloads by category)

- Lifestyle pages generate leads (leads per listing)

- Agents share portfolio pages (track views)

- Time on lifestyle pages > 60 seconds (they're actually reading)

- Repeat bookings from pilot agents (the stickiness test)